PRODUCT REQUIREMENTS DOCUMENT
CIVICFIX

AI-Powered Civic Issue Reporting & Resolution Platform

Version 2.0 — Custom AI Strategy Integrated
August 2026

Document purpose: This PRD is the product and engineering source of truth for CivicFix. Version 2.0 explicitly makes CivicFix's custom-trained/fine-tuned AI pipeline a core product capability while avoiding the unnecessary cost and complexity of training a foundation LLM from scratch.

# 1. Executive Summary

CivicFix is a web platform that connects citizens, administrators, and field workers to report, classify, prioritize, assign, resolve, and verify civic problems. A citizen can upload an image and location; CivicFix AI analyzes the evidence, predicts the problem category and severity, assists routing to the correct department, checks for likely duplicates, and supports resolution verification.

The AI strategy is to build a CivicFix-specific intelligence layer using strong open-source base models plus CivicFix-owned training data, fine-tuning, evaluation, and feedback. The project will not train a large language model from zero. Instead, it will progressively develop specialized models for civic vision, severity prediction, embeddings/duplicate detection, and eventually a CivicFix-specific LLM.

# 2. Product Vision

Create a transparent, AI-assisted civic problem management platform that turns citizen reports into actionable work orders and continuously improves through verified human feedback.

Fast reporting

AI-assisted understanding

Automatic routing and prioritization

Transparent real-time tracking

Evidence-based resolution

Continuous model improvement

# 3. Problem Statement

Citizens face potholes, garbage, broken streetlights, water leaks, drainage failures, damaged roads, fallen trees, traffic-signal problems, and public-property damage.

Existing reporting flows can require too much manual classification.

Different citizens may report the same physical issue multiple times.

Administrators need a consistent way to prioritize and route issues.

Field workers need precise location, evidence, and task context.

Citizens need proof that a reported issue was actually resolved.

Historical complaint data is rarely converted into preventive intelligence.

# 4. Solution

CivicFix provides one workflow from report to verified resolution:

Citizen
  ↓
Photo/video + description + location
  ↓
CivicFix AI
  ├─ Vision classification
  ├─ Severity estimation
  ├─ Description understanding
  ├─ Duplicate similarity
  └─ Department recommendation
  ↓
Human/admin review
  ↓
Assignment → Field work → Evidence → Verification
  ↓
Citizen feedback
  ↓
Verified data returns to the AI training/evaluation pipeline

# 5. Target Users

| Role | Primary Goals |
| --- | --- |
| Citizen | Report quickly, track status, receive updates, verify resolution |
| Field Worker | Receive assigned tasks, navigate to location, update progress, submit evidence |
| Administrator | Verify, prioritize, route, assign, monitor and analyze complaints |
| Super Admin | Manage users, departments, categories, models, system configuration and governance |
| AI/ML Operator (future) | Monitor model versions, datasets, evaluation results and deployment health |

# 6. User Roles & Permissions

| Capability | Citizen | Worker | Admin | Super Admin |
| --- | --- | --- | --- | --- |
| Register/Login | Yes | Yes | Yes | Yes |
| Create report | Yes | No | Yes | Yes |
| Upload evidence | Yes | Yes | Yes | Yes |
| View own reports | Yes | No | No | No |
| View assigned reports | No | Yes | Yes | Yes |
| Assign worker | No | No | Yes | Yes |
| Change status | No | Yes | Yes | Yes |
| Correct AI prediction | Limited | Limited | Yes | Yes |
| View all reports | No | Assigned only | Yes | Yes |
| Manage departments | No | No | Limited | Yes |
| Manage AI configuration | No | No | No | Yes |
| View AI audit/evaluation | No | No | Yes | Yes |

# 7. Core Product Workflow

1. Citizen opens Report Problem.
2. Citizen captures/uploads evidence.
3. Location is detected or manually selected.
4. CivicFix AI analyzes the evidence.
5. Similar nearby reports are searched.
6. Citizen reviews AI suggestions and can correct them.
7. Complaint is submitted.
8. Admin verifies and prioritizes.
9. System recommends/assigns the responsible department.
10. Worker accepts and completes the task.
11. Worker uploads after-evidence.
12. AI can assist resolution verification.
13. Citizen confirms or reopens the issue.
14. Verified human corrections and outcomes become training/evaluation data.

# 8. CivicFix Custom AI Strategy

Custom AI is a first-class architectural requirement. CivicFix will not attempt to reproduce ChatGPT or train a foundation LLM from scratch. The platform will use open-source base models and specialize them with CivicFix data, fine-tuning, prompts, classifiers, embeddings, and domain-specific evaluation.

## 8.1 AI Components

| Component | Purpose | Strategy |
| --- | --- | --- |
| Civic Vision Model | Detect/classify civic problems from images | Fine-tune an open-source vision model on CivicFix-labelled data |
| Severity Model | Estimate Low/Medium/High/Critical | Train/fine-tune using labelled severity examples and human review |
| Civic LLM | Understand descriptions, generate structured summaries/recommendations | Start with an open-source LLM; fine-tune later on curated CivicFix examples |
| Embedding Model | Semantic similarity and duplicate detection | Use a strong open-source embedding model; optionally fine-tune with CivicFix pairs |
| Resolution Verification Model | Compare before/after evidence | Later fine-tune a vision model using verified repair examples |
| Hotspot Model | Predict high-risk areas | Train a tabular/geospatial/time-series model from historical reports |

## 8.2 AI Architecture

CIVICFIX AI PLATFORM
                           │
                    AI Gateway / Orchestrator
                           │
       ┌───────────────────┼───────────────────┐
       ↓                   ↓                   ↓
   Vision Model        Civic LLM         Embedding Model
       │                   │                   │
 category/severity     text reasoning      similarity
       │                   │                   │
       └───────────────────┼───────────────────┘
                           ↓
                     Decision Engine
                           │
                 Human/Admin Review Layer
                           │
                    CivicFix Database
                           │
                    Feedback + Outcomes
                           ↓
                  Dataset / Evaluation Store
                           ↓
                 Training + Fine-Tuning
                           ↓
                  New Model Version

## 8.3 AI Principles

AI recommendations must be reviewable and traceable.

Store model name/version, confidence, input type, prediction and human correction.

Never silently overwrite human decisions with AI predictions.

Low-confidence predictions should be routed for human review.

Training data must be curated rather than blindly collected.

Personal/private information should not be unnecessarily included in training datasets.

Each model release must pass a fixed evaluation set before production deployment.

The system must support rollback to a previous model version.

# 9. Civic Vision Model

The first custom model should focus on visual civic issue recognition. MVP categories should be selected based on data availability and practical value.

Pothole

Garbage/waste

Broken streetlight

Water leakage

Road damage

Drainage problem

Fallen tree

Traffic-signal damage

Public-property damage

Other

## 9.1 Example Output

{
  "category": "pothole",
  "severity": "high",
  "confidence": 0.96,
  "model_version": "civic-vision-v1"
}

## 9.2 Training Strategy

Collect legally usable images from approved/public datasets and CivicFix submissions.

Define clear class labels and annotation rules.

Split data into training, validation and test sets.

Prevent near-duplicate images from leaking across splits.

Use augmentation where appropriate.

Fine-tune the selected base vision model.

Evaluate per-class precision, recall, F1 and confusion matrix.

Keep a human-review path for uncertain cases.

# 10. Severity Prediction

Severity should be treated as a separate prediction problem rather than assuming that category alone determines urgency.

Low — minor issue with limited immediate impact

Medium — meaningful inconvenience or deterioration

High — substantial safety/service impact

Critical — urgent risk to people, infrastructure or essential services

Severity labels must be defined with explicit annotation guidelines so training examples are consistent.

Image + contextual features
        ↓
Severity Model
        ↓
severity + confidence
        ↓
Admin review when confidence is low

# 11. CivicFix LLM Strategy

A CivicFix-specific LLM is a later-stage component. The project should first use an appropriate open-source instruction model for prototyping, then fine-tune it once enough high-quality CivicFix examples exist.

## 11.1 LLM Responsibilities

Convert citizen descriptions into structured fields

Summarize complaints

Explain why a severity recommendation was made

Recommend a department

Generate worker-friendly task summaries

Help administrators search and analyze reports

Support future multilingual/voice workflows

## 11.2 Example

Input:
"There is a huge amount of garbage near the school and it smells very bad."

Structured output:
category = waste_management
severity = high
department = sanitation
priority = urgent
summary = "Garbage accumulation near a school requires prompt sanitation attention."

## 11.3 Fine-Tuning Data

Training examples should pair realistic complaint inputs with reviewed structured outputs. Human corrections should be preferred over synthetic labels when building the trusted evaluation and fine-tuning sets.

# 12. Duplicate Detection

CivicFix should detect likely duplicate reports using a combination of geographic proximity, image similarity and semantic similarity.

Report A: "Huge pothole near main gate."
Report B: "Large road hole close to entrance."

Text embedding similarity + image similarity + location distance
                         ↓
                 Duplicate score
                         ↓
              Possible duplicate

The system should suggest an existing report rather than automatically rejecting a new report.

# 13. Continuous Learning & Human Feedback

A core CivicFix advantage is that verified operational outcomes can improve future models.

AI prediction
     ↓
Human/Admin correction
     ↓
Stored feedback
     ↓
Curated training dataset
     ↓
Training / fine-tuning
     ↓
Evaluation
     ↓
Model approval
     ↓
Production deployment

Store original prediction and corrected label separately.

Track who made the correction and when.

Create dataset versions.

Review noisy/ambiguous examples.

Do not automatically train production models from every user submission.

Use scheduled retraining after sufficient high-quality data accumulates.

# 14. AI Confidence & Human-in-the-Loop

| Confidence | System Behaviour |
| --- | --- |
| High | Show prediction; allow user/admin correction |
| Medium | Show prediction with review warning |
| Low | Require or strongly recommend human review |

Confidence thresholds must be calibrated from validation data rather than chosen arbitrarily.

# 15. AI Model Governance

Unique model version for every deployment

Model registry and metadata

Training dataset version

Evaluation metrics

Known limitations

Deployment date

Rollback capability

Audit trail for important AI-assisted decisions

Model Registry
-------------
model_name
version
dataset_version
metrics
created_at
approved_by
deployment_status
rollback_target

# 16. Citizen Reporting

## 16.1 Upload Evidence

JPG/JPEG/PNG/WEBP for MVP

Preview before submission

Multiple images

File validation

Reasonable size limits

## 16.2 Location

Browser GPS

Manual map selection

Latitude/longitude

Reverse-geocoded address where available

## 16.3 Review Screen

Category: Pothole
Severity: High
AI confidence: 96%
Location: [Map]
Description: Large pothole...
Possible duplicate: 1 nearby report

[Edit] [Submit Report]

# 17. Complaint Lifecycle

SUBMITTED
   ↓
UNDER REVIEW
   ↓
VERIFIED
   ↓
ASSIGNED
   ↓
IN PROGRESS
   ↓
RESOLVED
   ↓
CLOSED

Alternative:
REJECTED / DUPLICATE / CANCELLED / REOPENED

# 18. Admin Dashboard

Live complaint counters

Priority queue

Map view

AI confidence filters

Low-confidence review queue

Duplicate suggestions

Department workload

Worker workload

Overdue complaints

AI correction statistics

Total Issues       1,248
Pending              183
In Progress          271
Resolved             794
Critical              21
AI Review Queue       14

# 19. Admin Complaint Management

Verify/reject

Correct category

Correct severity

Review AI evidence

Merge duplicates

Assign department

Assign worker

Change status

Add internal notes

Review before/after evidence

# 20. Department Management

Road Maintenance

Sanitation

Water Department

Electrical

Traffic

Parks

Drainage

Public Infrastructure

Departments can have routing rules that are used as inputs to the AI recommendation layer. Admins retain final control.

# 21. Worker Application

Assigned task list

Priority and severity

Location/map

Original evidence

Citizen description

AI-generated task summary

Accept/start/complete workflow

After-photo upload

My Tasks
Critical  2
High      7
Medium   12
Completed 54

# 22. Resolution Evidence & AI Verification

Workers upload after-evidence when completing work. CivicFix retains the before and after images.

BEFORE + AFTER
      ↓
Resolution Verification Model
      ↓
confidence + observations
      ↓
Admin review
      ↓
Resolved / Reopen

AI verification is advisory. A human-controlled workflow remains available for disputed or low-confidence results.

# 23. Citizen Feedback

Confirm resolution

Reject resolution/reopen

Star rating

Comment

Confirmed outcomes should be useful as supervised signals for analytics and future model evaluation, but should not automatically become training labels without quality controls.

# 24. Analytics & AI Intelligence

Complaint volume by category

Average/median resolution time

Department performance

Worker performance

Reopened complaints

AI confidence distribution

AI correction rate

Per-class precision/recall

Duplicate detection outcomes

Geographic hotspots

## 24.1 Predictive Hotspots

A future geospatial/time-series model can identify locations likely to experience recurring problems and support preventive inspections.

# 25. Database Design

## 25.1 Core Tables

users
reports
categories
evidence
departments
assignments
report_status_history
notifications
feedback

## 25.2 AI Tables

ai_predictions
--------------
id
report_id
model_name
model_version
prediction_type
input_reference
output_json
confidence
created_at

ai_corrections
--------------
id
prediction_id
corrected_by
original_value
corrected_value
reason
created_at

model_versions
--------------
id
model_name
version
dataset_version
metrics_json
status
created_at
approved_by

dataset_versions
----------------
id
name
version
source_summary
label_count
created_at
approved_by

The AI tables allow the product to distinguish between what the model predicted and what a human ultimately accepted or corrected.

# 26. API Architecture

POST   /api/auth/register
POST   /api/auth/login
POST   /api/auth/refresh
POST   /api/auth/logout

GET    /api/reports
POST   /api/reports
GET    /api/reports/{id}
PATCH  /api/reports/{id}

POST   /api/reports/{id}/evidence
POST   /api/reports/{id}/assign
POST   /api/reports/{id}/status

POST   /api/ai/analyze
POST   /api/ai/duplicate-check
POST   /api/ai/feedback
GET    /api/ai/predictions/{report_id}

GET    /api/departments
GET    /api/workers
GET    /api/notifications
POST   /api/feedback

# 27. AI Service Architecture

Next.js
   ↓
FastAPI API
   ↓
AI Gateway
   ├── Vision inference
   ├── LLM inference
   ├── Embeddings
   └── Resolution verification
   ↓
Model Serving Layer
   ↓
PostgreSQL + PostGIS
   ↓
Object Storage
   ↓
AI Dataset / Evaluation Store
   ↓
Training Pipeline
   ↓
Model Registry
   ↓
Deployment

AI inference should be isolated from the core business API so models can be updated without rewriting the main application.

# 28. Real-Time System

New complaint notification

Worker assignment

Status change

Admin dashboard counters

Low-confidence review alerts

WebSockets are recommended for live operational updates.

# 29. Frontend Pages

## Public

/
/about
/how-it-works
/login
/register

## Citizen

/dashboard
/report
/reports
/reports/[id]
/nearby
/profile
/notifications

## Worker

/worker/dashboard
/worker/tasks
/worker/tasks/[id]
/worker/profile

## Admin

/admin/dashboard
/admin/reports
/admin/reports/[id]
/admin/map
/admin/workers
/admin/departments
/admin/users
/admin/analytics
/admin/ai
/admin/settings

# 30. UI/UX Requirements

Modern and clean

Responsive/mobile-first

Accessible

Fast reporting flow

Clear severity/status indicators

Map-centric admin workflow

Visible AI confidence and review controls

The citizen reporting flow should target completion in under 60 seconds under normal network and upload conditions.

# 31. Security & Privacy

Secure authentication

Password hashing

Role-based authorization

Rate limiting

Input validation

File validation

Secure object storage

SQL injection protection

XSS protection

CSRF protection where applicable

Audit logs

Minimal exposure of personal information

## 31.1 AI/Data Privacy

Do not train on private user content without an appropriate legal/product basis.

Remove or minimize unnecessary personally identifiable information from training data.

Maintain dataset provenance.

Allow deletion/retention policies where required.

Separate production user data from curated training datasets.

# 32. Recommended Technology Stack

Frontend
- Next.js
- TypeScript
- React
- Tailwind CSS
- Map UI

Backend
- FastAPI
- Python
- REST API
- WebSockets

Database
- PostgreSQL
- PostGIS

Async/Infrastructure
- Redis
- Celery/background workers
- Docker
- Object storage

AI/ML
- PyTorch
- Open-source vision model
- Open-source instruction LLM
- Embedding model
- Model training/fine-tuning pipeline
- Model registry/evaluation tooling

# 33. Local AI & Hardware Strategy

The development strategy should support local inference and experimentation where hardware permits. Small/quantized models and parameter-efficient fine-tuning methods can be used on consumer GPUs. Larger fine-tuning jobs can be performed on temporary GPU infrastructure and the resulting model can later be deployed locally or on a dedicated server.

The project should not make a cloud GPU a permanent requirement for every user-facing feature.

# 34. MVP Scope

MVP should prove the complete end-to-end workflow and introduce the first custom AI component.

Citizen/admin/worker authentication

Citizen report creation

Image upload

GPS/manual location

Basic categories

Custom Civic Vision Model v1

Severity prediction v1

AI confidence

Human correction

Admin dashboard

Map

Worker assignment

Worker status updates

After-photo evidence

In-app notifications

AI prediction logging

MVP does not require a custom LLM, full duplicate detection, predictive analytics, or advanced AI verification.

# 35. AI Development Roadmap

| Phase | AI Deliverable | Outcome |
| --- | --- | --- |
| AI-0 | Dataset and annotation specification | Clear labels, guidelines and evaluation split |
| AI-1 | Vision model v1 | Category classification for initial civic classes |
| AI-2 | Severity model v1 | Severity prediction with confidence |
| AI-3 | Production feedback loop | Human corrections stored and audited |
| AI-4 | Duplicate detection | Text/image/location similarity |
| AI-5 | Civic LLM prototype | Structured summaries/routing assistance |
| AI-6 | Civic LLM fine-tuning | Domain-specific language behavior |
| AI-7 | Resolution verification | Before/after analysis |
| AI-8 | Predictive intelligence | Hotspot and preventive recommendations |

# 36. Dataset Requirements

## 36.1 Initial Dataset

The exact dataset size should be determined after a pilot collection and class-balance analysis. A practical starting target is roughly 500–1,500 high-quality images per major class, followed by iterative expansion.

## 36.2 Annotation Requirements

Unique image ID

Problem category

Severity label

Optional bounding box/segmentation for detection tasks

Image quality flag

Ambiguous flag

Source/provenance

Annotation reviewer

Timestamp

## 36.3 Data Splitting

Training set

Validation set

Locked test set

Geographic or source-aware split where needed to test generalization

Near-duplicate prevention

# 37. Model Evaluation

| Model | Primary Metrics |
| --- | --- |
| Vision classifier | Precision, recall, F1, per-class confusion matrix |
| Object detector/segmenter | mAP/IoU as applicable |
| Severity model | Macro F1, confusion matrix, calibration |
| LLM | Structured-output accuracy, human preference, hallucination/error rate |
| Duplicate detector | Precision/recall at chosen similarity threshold |
| Resolution verifier | Precision/recall and human agreement |

Evaluation should include real-world edge cases, low-quality images, different lighting, weather, camera angles, and geographically diverse scenes.

# 38. Success Metrics

| Area | Metrics |
| --- | --- |
| Citizen | Report completion time, satisfaction, reopen rate |
| Operations | Verification time, assignment time, resolution time, SLA compliance |
| AI | Per-class F1, severity F1, confidence calibration, human correction rate, duplicate precision/recall |
| Platform | Active users, reports/day, resolution rate, uptime |
| Learning | High-quality corrected examples collected, model improvement between versions |

# 39. Version 2 Product Features

Duplicate detection

Email notifications

Citizen feedback

Real-time WebSockets

Advanced analytics

Department analytics

AI-generated task summaries

Civic LLM prototype

AI-assisted prioritization

# 40. Version 3 Product Features

Fine-tuned CivicFix LLM

AI resolution verification

Predictive hotspot detection

PWA/mobile experience

WhatsApp/SMS

Voice reporting

Multilingual AI

Automated department routing

Advanced GIS analytics

# 41. Future Business Model

CivicFix can become a SaaS platform for municipalities, universities, residential societies, industrial parks, smart-city organizations, and private townships.

Free
  ↓
Community
  ↓
Business
  ↓
Enterprise

Dedicated deployment

Custom AI models

Advanced analytics

API integrations

Custom dashboards

Enterprise support/SLA

# 42. End-to-End Example

## Citizen

A citizen sees a large pothole and uploads a photo. CivicFix Vision predicts pothole with 96% confidence and the Severity Model predicts High. The user confirms the location and submits the report.

## AI + Backend

The AI Gateway records the model versions and predictions, checks for nearby/similar reports, and recommends Road Maintenance. The report is assigned a unique ID.

## Admin

An administrator verifies the report, can correct the category/severity if needed, and assigns a worker.

## Worker

The worker accepts the task, starts work, repairs the pothole, uploads an after photo, and marks the task completed.

## Verification

The resolution model provides an advisory before/after comparison. The admin and/or citizen confirms the result.

## Learning

Any verified correction is stored separately from the original AI prediction. Approved examples can later enter a curated training dataset.

# 43. Product Differentiation

Civic-specific AI instead of a generic chatbot

Visual evidence-first reporting

AI + GIS + real-time operations

Human-in-the-loop model improvement

Duplicate detection

Evidence-based resolution

Predictive civic intelligence

Potential for local/private AI deployment

The strongest differentiator is the feedback loop: CivicFix does not merely call an AI model; it builds a domain-specific intelligence system that improves from verified civic outcomes.

# 44. Non-Goals

Training a foundation LLM from scratch

Fully autonomous government decision-making

Automatically rejecting complaints solely because AI predicts a duplicate

Automatically closing real-world issues without appropriate verification

Using unreviewed user data as automatic training data

# 45. Acceptance Criteria

A citizen can submit a report with image, description and location.

The system returns a CivicFix AI category and confidence.

The system returns a severity prediction and confidence.

The citizen/admin can correct AI output.

Every AI prediction is versioned and auditable.

An admin can verify and assign the report.

A worker can update task status and upload after-evidence.

A citizen can see the complete status timeline.

The system can store human corrections separately from predictions.

The MVP can run with the initial custom AI models without requiring a proprietary paid AI API.

# 46. Final Product Goal

CivicFix should demonstrate a complete real-world loop: a citizen reports a civic problem → CivicFix AI understands the evidence → the system prioritizes and routes it → a worker resolves it → evidence supports verification → the citizen confirms the outcome → verified feedback improves the next generation of CivicFix AI.

This makes CivicFix more than a CRUD application: it becomes a full-stack civic intelligence platform combining web engineering, computer vision, LLMs, embeddings, geospatial data, real-time systems, MLOps, and human-centered product design.

# 47. Recommended Next Engineering Deliverable

The next document should be a Technical Architecture Specification derived from this PRD. It should define the exact repository structure, database ER diagram, API contracts, authentication/authorization flow, AI service interfaces, dataset format, model-training pipeline, model-serving architecture, frontend component tree, WebSocket events, storage strategy, testing strategy, Docker setup, and deployment plan.